🧭 Sprint 1-Planning Document-

1. Objective

The main objective of this test plan is to ensure that the OpenCart Demo – Online Shopping Platform works correctly . We will verify that users can register, browse products, add products to the cart, and complete checkout successfully, admin can access everything.

2. Project Overview

Project Name: OpenCart.com

Project URL: https://demo.opencart.com/

Project Description : An online shopping platform that allows users to browse products, add them to the cart, place orders, and make payments.

Key Features (for context):

- User registration and login

- Product browsing and search

- Shopping cart and checkout

- Payment integration

- Order history and tracking

3.Test Scope

IN Scope :

- User registration and login

- Product browsing and search

- Adding / removing products to cart

- managing the cart system

- Checkout process

OUT Scope :

- Security testing

- Checking the notifications or emails

- Stress testing at large-scale production levels.

- Third-Party System testing

4.Test Schedule/Expected RoadMap

| Sprint | Duration | Focus Area | Testing Activities | Deliverables / Output |
| --- | --- | --- | --- | --- |
| Sprint 1 | Week 1–2 | Core Setup & Basic Functionalities | • Smoke testing • Functional testing for Login, Registration, Product Browsing | • Test Cases Document • Bug Report for Core Modules |
| Sprint 2 | Week 3-4 | Shopping Cart & Checkout | • Integration testing between Cart & Checkout •Payment flow validation •UI/UX validation | • Test Summary Report •Updated Bug Tracker |
| Sprint 3 | Week 5–6 | Order Management | •Regression testing for fixed bugs | • Test Order Process |
| Sprint 4 | Week 7–8 | Non-Functional Testing | •Performance testing • Security testing •Compatibility (multi-browser/device) | • Final QA Report • Risk Evaluation & Mitigation Plan |
| Sprint 5 | Week 9–10 | User Acceptance & Closure | • Final Regression Testing •User Acceptance Testing •Closure Activities | Test Closure Document |

5. Entry Criteria

- Project environment is ready (OpenCart demo site up and running).

- Test data are available (user account and some sample products).

- Requirements are clear and understood by all team members.

- Tools and access are in place (Postman, Excel/Sheets).

- Team roles are defined (tester, writer, reviewer).

6. Exit Criteria

- All test cases planned executed .

- No open critical or high severity bugs.

- Test summary report completed with pass/fail results.

- Reception of all project deliverables (Test Plan, Test Cases, Bug Report).

- Team verification and confirmation of testing completion.

7. Deliverables

| Deliverable | Description |
| --- | --- |
| Test Plan Document | This document defining scope, strategy, schedule, and resources for manual testing foundation |
| Project Roadmap | High-level timeline outlining planned testing activities for future sprints (Sprint 2: Automation, etc.) |
| Defect Log | Consolidated list of all issues and bugs found during exploratory testing |
| Test Summary Report | Brief report summarizing testing activities, results, and lessons learned |
| Test Checklist | Basic manual test coverage for main OpenCart user flows |

8. Risk Management & Assumptions

Risks for Sprint 1:

| Risk ID | Risk Description | Impact | Likelihood | Action Plan |
| --- | --- | --- | --- | --- |
| R1 | Testing Environment Not ready | High | Medium | Start to prepare testing environment and check connection with DB before execution |
| R2 | Lack in Test Data | Medium | High | Create Fake/Dummy Data |
| R3 | Change requirements in sprint | Medium | High | Apply change control , any change must be reviewed and approved before affecting test plan |
| R4 | May Be user stories/Acceptance criteria not clear | Medium | High | Discuss with Product Owner/BA to clarify acceptance criteria |
| R5 | Detect Urgent/Critical Bugs | High | Low | Apply Smoke testing early |

9. Roles and Responsibilities

| Role | Member | Key Responsibilities |
| --- | --- | --- |
| QA Lead | Mariam | Oversees the entire sprint. Defines the final test objectives, scope, and approves all deliverables. |
| Test Planner | Youssef | Define the conditions required before testing starts and conditions to close |
| Manual Tester 1 | Seif | the manual testing approach, including how exploratory testing is done, browsers used, and types of tests performed. |
| Manual Tester 2 | Mahmoud | Create a simple one-day test schedule showing time slots for testing, review, and reporting. |
| Manual Tester 3 | Karen | List what will be delivered (Test Plan, Roadmap, Defect Log, Summary) and define each person's role in Sprint 1. |
| Test Recorder | Nayera | Collects all test findings, logs defects in the central log, and prepares the final Test Summary Report. |

10. Test Approach

The testing approach for this project follows a manual, iterative, and sprint-based process aligned with Agile methodology.

- Type of Testing: Manual testing (functional, integration, regression, and UI testing).

- Methodology:

Agile – testing is performed in parallel with development during each sprint.

- Testing Techniques:

  - Smoke Testing: To verify that the application’s core features work after deployment.

  - Functional Testing: To ensure that all functions (login, cart, checkout, etc.) work as expected.

  - Integration Testing: To confirm proper data flow between modules (e.g., Cart → Checkout → Payment).

  - Regression Testing: After each sprint to ensure that new changes don’t break existing features.

  - UI/UX Validation: To check usability, alignment, and responsiveness across browsers.

- Defect Management:

  - All defects will be logged in a central Defect Log (Google Sheet or Excel).

  - Each defect will have severity, priority, and status (Open, In Progress, Resolved, Closed).

- Reporting:

  - Daily test updates in the team communication channel.

  - End-of-sprint Test Summary Report delivered to QA Lead and Project Manager.

11. Dependencies

| Dependency | Description | Owner / Responsible |
| --- | --- | --- |
| Test Data | Valid user accounts and sample products | Test Planner (Youssef) |
| Test Design Documents | Test cases, checklist, acceptance criteria | QA Lead (Mariam) |
| Network & Access Permissions | Stable internet connection and credentials | All Testers |
| Browser Availability | Chrome, Edge, Firefox for cross-browser checks | All Testers |
| Requirement Clarity | User stories and acceptance criteria | Product Owner / Test Recorder (Nayera) |

12. Test Environment

| Component | Details |
| --- | --- |
| Test URL | https://demo.opencart.com/ |
| Environment Type | Web |
| Browser Configurations | Google Chrome , Mozilla Firefox, Microsoft Edge |
| Operating System | Windows 11 /10 |
| Test Data | Manually created accounts and sample products from the demo site |
| Tools Used | → Google Sheets / Excel (Test Cases & Defect Log) →Postman (for API validation) →Screenshot tools (for defect evidence) |
| Access Control | Public access |